PROJECT PROPOSAL

Estimating & Project Management Platform

Prepared For: K&M Concrete Construction Inc
Contact: Andy Kooiker (Owner)
Date: July 13, 2026

1. Executive Summary

K&M Concrete Construction Inc requires a dedicated, internal estimating and project management application. The objective is to replace disparate spreadsheets with a single, secure database workflow. This platform will enable estimators to calculate concrete volumes dynamically, track status stages, and maintain a reliable system audit trail.

2. Core Features

Concrete Volume Calculator: Dynamic calculation of concrete requirements in cubic yards (yd³) based on length, width, and depth parameters, with selectable mix designs.

Workflow Stage Tracker: Visual progress pipeline representing stages from Initial Start, Site Prep, and Estimating to Proposal Sent and Scheduling.

Client Master Data: A centralized repository of client contacts, site locations, and estimation histories to avoid disconnected record-keeping.

System Audit Log: A secure, read-only event trail recording every estimation edit, mix change, and status update for operational accountability.

3. Proposed Technology Stack

Frontend: Next.js (React Framework) with Tailwind CSS for responsive desktop & mobile layout.

Backend API: Node.js with Express for scalable business logic processing.

Database: PostgreSQL for robust relational structures, transaction safety, and precise audit trails.

4. Delivery Phases

Phase 1: Foundation & API (Weeks 1 - 4): Database schema design, database setup, and core user authentication API modules.

Phase 2: Estimating & Workflow (Weeks 5 - 8): Development of the mathematical estimation engine and workflow stage navigation controls.

Phase 3: Client Portal & Logs (Weeks 9 - 12): Implementation of client master directories and secure audit logging tracking tables.

Phase 4: QA & Deployment (Weeks 13 - 16): Rigorous testing, validation, cloud infrastructure setup, and team onboarding.

MOCKUP SCREENS

Authorization

________________________________________                    ____________________
Andy Kooiker (Owner, K&M Concrete)                         Date


________________________________________                    ____________________
Lead Software Architect                                     Date